### Project Roadmap: Real-Time Stock Trading App (Demo Funds)

### Phase 1: Project Planning & Setup
Objective:
Define project requirements and set up the the development environment.
#### Tasks:
Define MVP Features (Core functionality): COMPLETE
1. Customer register/login – User Authentication
2. API integration - Real time stock prices and market movements
3. 'Demo or mock' money – Users can buy and sell shares with 'mock' money to experience stock trading
4. Portfolio and Trade history – Users can view their portfolio, trade history and their current value of investments
Create User Stories & Use Cases: COMPLETE
User story 1. “As a user, I want to be able to search for shares in well known companies and see the current buy and sell price.”

User story 2. “As a user, I want to be able to register a customer specific account so that my trades are saved and can be reviewed and analysed whenever I log in.”

User story 3. “As a new user, I want to receive a “mock or demo” balance of funds to start practising with so that I don't have to trade with my own money”

User story 4. “As a user, I want an intuitive dashboard so that I can easily identify my current portfolio value, my current remaining funds that are uncommitted and my current top investment holdings”

User story 5. “As a user, I want to be able to access a portfolio dashboard to see the exact shares that I own including what companies, the amount per investment, the value per share and the total value of that specific investment”

User story 6. “As a user, I want the app to confirm completed transactions I.e buy and sell interactions”
Design Wireframes and UI Mockups: COMPLETE
See WIREMAP_DESKTOP and WIREMAP_MOBILE folders in documentation folder
Choose the Tech Stack: COMPLETE

#### Deliverables:
- Project scope and MVP features defined
- User stories, wireframes, and mockups
- Initial tech stack decision and folder structure in place

### Phase 2: Backend & Database Design (2–3 Days)
Objective:
Set up the backend logic and design the database schema.
#### Tasks:
- Set up a Python Web Framework:
  - Install Django and set up the basic project structure (routes, views, templates).
- Design Database Schema:
  - Create models for:
    - User (id, username, email, password_hash, balance)
    - Stock (ticker, name, last_price)
    - Holding (user_id, stock_id, quantity)
    - Transaction (user_id, stock_id, quantity, price, type, timestamp)
  - Use SQLAlchemy (Flask) or Django’s ORM to create models.
- Set Up Database:
  - Create the database tables and relationships.
  - Perform initial migration and test CRUD operations.
- Authentication:
  - Implement user authentication using Flask-Login or Django Auth.
  - Implement secure password hashing (e.g., bcrypt).
#### Deliverables:
- Backend structure with routes and models defined
- Database schema created and migrations performed
- Basic user registration/login functionality implemented

### Phase 3: Stock API Integration (2–3 Days)
Objective:
Integrate with an external stock API to fetch real-time stock data.
#### Tasks:
- Register for a Stock API:
  - Sign up for a free API key on Finnhub, Alpha Vantage, or a similar stock price API.
- API Integration:
  - Write a function to fetch real-time stock prices by symbol (e.g., get_stock_price(symbol)).
  - Ensure the API call is handled securely, with API keys stored in .env or environment variables.
  - Implement error handling in case of API failure (e.g., invalid symbol or request limit exceeded).
- Display Real-Time Data:
  - Create a route/view that takes a stock symbol as input and displays the current price.
  - Store the price at the time of transaction for later reference.
#### Deliverables:
- Real-time stock price fetching and display functionality
- API integration completed, and prices are accessible within the app

### Phase 4: User Authentication & Demo Wallet (3–4 Days)
Objective:
Implement the user registration system, and allocate demo funds.
#### Tasks:
- Create User Registration/Login System:
  - Use Flask-Login or Django's built-in authentication for managing user login, registration, and session.
- Demo Wallet:
  - Assign a default balance (e.g., $10,000 in demo funds) to new users upon registration.
  - Store the balance in the User model and allow updates on successful buy/sell transactions.
- User Dashboard:
  - Create a dashboard that shows the current balance, portfolio value, and a summary of recent transactions.
#### Deliverables:
- Fully functional user authentication system (login, register, logout)
- Demo wallet with initial funds and balance tracking

### Phase 5: Buy/Sell System with Real-Time Prices (4–5 Days)
Objective:
Implement the core trading functionality: buying and selling shares.
#### Tasks:
- Buy Shares:
  - Allow users to input a stock symbol and quantity to buy.
  - Check if the user has enough balance.
  - Use real-time price from the stock API to calculate the total cost of the purchase.
  - Update user balance and holdings.
  - Record the transaction in the database.
- Sell Shares:
  - Allow users to input a stock symbol and quantity to sell.
  - Check if the user has enough shares to sell.
  - Update user balance and holdings accordingly.
  - Record the transaction.
- Transaction Confirmation:
  - Show success/failure messages when a transaction is completed.
  - Ensure users are updated with real-time feedback (e.g., portfolio value, remaining funds).
#### Deliverables:
- Buy and sell functionalities working
- Real-time updates to balance and portfolio on successful transactions

### Phase 6: Portfolio & Transaction History (3–4 Days)
Objective:
Implement portfolio view and transaction history for users.
#### Tasks:
- Portfolio View:
  - Display a list of owned stocks, the quantity owned, the price per share, and the total value of each stock.
- Transaction History:
  - Display a table of all buy/sell transactions, including stock symbol, quantity, price, and timestamp.
- Real-Time Updates:
  - Use AJAX or a manual refresh button to update portfolio values dynamically without refreshing the page.
#### Deliverables:
- Portfolio page displaying current holdings and total value
- Transaction history page showing all past trades

### Phase 7: Testing (2–3 Days)
Objective:
Ensure the application is functioning correctly by performing testing.
#### Tasks:
- Manual Testing:
  - Test user flows: registration, login, buying, selling, and portfolio viewing.
  - Test edge cases like invalid stock symbols, insufficient funds, and trying to sell more shares than owned.
- Automated Testing (Optional):
  - Use pytest (for Flask) or Django TestCase to write automated tests for critical functions (e.g., buying/selling shares, balance updates).
- Bug Fixing:
  - Address any issues discovered during testing, ensure smooth user experience.
#### Deliverables:
- Comprehensive testing completed
- All critical bugs identified and fixed

### Phase 8: Deployment & Documentation (2–3 Days)
Objective:
Deploy the app to Heroku and finalize documentation.
#### Tasks:
- Prepare for Deployment:
  - Create necessary files (Procfile, requirements.txt, .env for API keys).
  - Set up PostgreSQL on Heroku and migrate the database.
  - Ensure that debug mode is off and that no sensitive keys are pushed to the public repo.
- Deploy:
  - Push the code to Heroku or Render and ensure the app is running.
- Documentation:
  - Update the README.md with the following:
    - Project overview, features, tech stack
    - Installation steps
    - How to run the app locally
    - Database schema
    - Testing instructions
#### Deliverables:
- App deployed to Heroku or Render
- Final README documentation completed

### Phase 9: Security and Polishing (1–2 Days)
Objective:
Ensure the app is secure for production and finalize the UI.
#### Tasks:
- Security Checks:
  - Ensure that sensitive information like API keys is stored securely in environment variables.
  - Verify that there is no hardcoded data or commented-out code in production.
- UI/UX Polishing:
  - Perform a final accessibility check (contrast, labels, focus order).
  - Improve the UI/UX if necessary (e.g., add loading indicators for real-time updates).
- Final Testing:
  - Perform one last round of manual testing.
#### Deliverables:
- App is secure and ready for production
- UI/UX polished and tested for accessibility

### Estimated Timeline: 3–4 Weeks
- Total Development Time: ~20–25 days (dependent on experience and complexity)
- Breakdown:
  - Backend Setup and Database Design: ~5–7 days
  - API Integration and Stock Trading Logic: ~5–6 days
  - Frontend Development (UI, Portfolio, Trading Interface): ~5–7 days
  - Testing, Deployment, and Final Touches: ~5 days